# Tab 1

The Main Plan

I don't think we ever put together a formal build plan—we mostly discussed the concept, APIs, and architecture. Now that the vision is becoming clearer, I think it's time to treat this like a real software product.

# Project Name

I actually like the name we've already been using:

AirRoute Intelligence (ARI)

Mission Statement

An AI-powered aviation intelligence platform that transforms raw ADS-B and flight data into searchable, evidence-based route analysis, historical pattern detection, aircraft profiling, and geographic intelligence.

# Version 1.0 Roadmap

## Phase 1 – Foundation

Goal: Get aircraft on the map.

- GitHub repository

- React + Vite frontend

- MapQuest basemap

- Supabase backend

- PostgreSQL + PostGIS

- ADS-B API integration

- OpenSky integration

- Aircraft markers

- Live updates

- Search by:

  - Tail number

  - ICAO

  - Callsign

Milestone

"I can watch airplanes live."

# Phase 2 – Flight Recorder

Every aircraft that appears gets saved.

Store

- Position

- Heading

- Speed

- Altitude

- Timestamp

- Source

This creates our own historical database.

Milestone

"I can replay yesterday."

# Phase 3 – Aircraft Intelligence

Each aircraft gets its own profile.

Example:

N770TW

Robinson R44

Owner:

Business Promotions Consulting LLC

Aircraft Type:

Helicopter

Observed Flights:

142

Typical Altitude:

820 ft

Typical Speed:

61 kt

Most Common Area:

Greencastle

Confidence:

High

# Phase 4 – Route Intelligence ⭐

This is where the project becomes unique.

Instead of

Here is a red line.

It becomes

Here is what the red line means.

The software automatically detects:

- Orbits

- Hovering

- Low-speed maneuvering

- Survey grids

- Racetrack patterns

- Infrastructure following

- Return trips

- Repeated daily routes

- Loitering

# Phase 5 – Location Intelligence

Select any location.

Examples

My house

My business

Airport

Hospital

Power station

Coordinates

The AI answers:

- How many aircraft?

- Which aircraft?

- Average altitude?

- Average speed?

- Repeated visitors?

- Most common time?

- Longest loiter?

- Closest pass?

- Orbit events?

# Phase 6 – Route Comparison

Pick two aircraft.

The AI calculates

- Shared routes

- Shared airports

- Shared destinations

- Shared time windows

- Closest encounters

- Parallel flights

- Percentage similarity

# Phase 7 – Organization Intelligence

This is one I think could become incredibly valuable.

Search

- LLC

- Corporation

- Nonprofit

- University

- Hospital

- Sheriff's Office

- Electric utility

- Pipeline company

- Media company

- State agency

The AI builds relationships.

Example

Organization

↓

Aircraft

↓

Routes

↓

Typical Locations

↓

Historical Activity

# Phase 8 – Flight Behavior AI

This becomes your "expert pilot."

Instead of simply drawing lines, it provides a behavior assessment such as:

Low-speed helicopter maneuvering.

Pattern resembles utility inspection.

Pattern resembles agricultural work.

Pattern resembles training.

Pattern resembles aerial photography.

Crucially, it should always explain why it reached that assessment and indicate its confidence.

# Phase 9 – Investigation Workspace

This is where I think we can build something few existing trackers offer.

Imagine opening an aircraft and seeing:

Aircraft Timeline

Aircraft Card

Historical Flights

Nearby Aircraft

Nearby Airports

Nearby Infrastructure

Known Owner

Historical Weather

Historical NOTAMs

Photos

Videos

AI Summary

Notes

Evidence

You could save investigations like case files.

# Phase 10 – AI Copilot

Eventually you could ask questions naturally:

Show helicopters that flew under 1,000 feet within five miles of my property during the last 30 days.

or

Compare today's flight to every previous flight from this helicopter.

or

Find aircraft with similar movement patterns.

The AI translates that into database queries and returns the supporting evidence.

# One feature I would add

I'd add a Flight DNA system.

Every aircraft accumulates a long-term behavioral fingerprint.

Example:

Flight DNA

Aircraft:

N770TW

Typical Speed

★★★★☆

Typical Altitude

★★★☆☆

Orbit Frequency

★★★★★

Night Flights

★☆☆☆☆

Survey Pattern

★★★★☆

Airport Usage

★★★★★

Infrastructure Following

★★★☆☆

Confidence

96%

After months of data collection, you could immediately tell whether a new flight is typical or unusual for that aircraft, rather than comparing it only to general aviation behavior.

## I also have an idea that could make this truly stand out

Instead of thinking of it as "a flight tracker," we should think of it as an intelligence platform. The aircraft track is just one layer. Over time, we can add optional layers such as weather, terrain, infrastructure, airport operations, ownership, public imagery, and your own saved observations. The AI's role is not to make accusations or guess intentions—it is to help organize evidence, identify repeatable patterns, and clearly separate measured facts from inferences and unknowns.

I think that shift in philosophy is what will make AirRoute Intelligence feel fundamentally different from existing flight-tracking websites.

# Plan continues

Added to AirRoute Intelligence

We’ll add a dedicated Route Intelligence module that turns raw flight tracks into evidence-based pattern analysis.

New feature set

1. Historical Route Search

For any aircraft, the system will show:

Previous flights

Repeated routes

Common departure and landing locations

Typical altitude and speed

Time-of-day patterns

Number of appearances near a selected location

2. Orbit and Loiter Detection

The system will automatically identify:

Repeated circles

Tight orbits

Racetrack patterns

Hovering or near-hovering

Slow passes

Repeated returns to the same point

Time spent inside a selected area

Example result:

> N770TW completed approximately 7 orbits within 2.1 miles of the selected location and remained in the area for 24 minutes.

3. Orbit-Center Analysis

Instead of only showing the line, the app will calculate the approximate center of the activity and compare it with:

Airports

Power lines

Pipelines

Roads

Railways

Towers

Construction sites

Farms

Industrial properties

Selected buildings or properties

This helps distinguish whether the aircraft was likely orbiting the airport, following infrastructure, or focusing on another location.

4. Property Proximity Report

You will be able to drop a pin or enter an address and receive:

Closest horizontal distance

Estimated altitude above ground

Number of passes

Time of each pass

Direction of travel

Duration within the selected radius

Whether the aircraft appeared to circle the property

Comparison with previous flights

5. Sensor Capability Assessment

Add an aircraft equipment panel with classifications such as:

Equipment assessment	Meaning

Confirmed	Publicly documented equipment

Probable	Aircraft/operator commonly uses it

Possible	Aircraft could physically carry it

Unknown	No reliable evidence

Not capable	Aircraft or sensor limitation prevents it

For cameras and sensors, the system will explain:

Daylight camera capability

Zoom capability

Thermal imaging capability

LiDAR capability

Mapping or survey equipment

Known external camera mounts

Whether the sensor can penetrate walls

The report will explicitly distinguish:

> Can observe through: windows, open doors, uncovered openings

Cannot image through: metal walls, roofs, solid siding or opaque structures

6. Evidence vs. Interpretation

Every finding will be separated into:

Observed data

Track

Altitude

speed

timestamps

orbit count

proximity

Supported inference

Pattern resembles training, survey, photography or inspection

Unknown

Pilot identity

passengers

exact mission

camera direction

whether recording occurred

That prevents the system from presenting speculation as fact.

---

New database tables

route_analysis

orbit_events

location_passes

aircraft_equipment

sensor_capabilities

infrastructure_features

analysis_findings

Example orbit_events record

{

"aircraft_id": "AA6AC5",

"registration": "N770TW",

"started_at": "2026-08-04T16:41:00Z",

"ended_at": "2026-08-04T17:05:00Z",

"orbit_count": 7,

"center_latitude": 39.63,

"center_longitude": -86.87,

"average_radius_meters": 2150,

"average_altitude_ft": 900,

"confidence": 0.91

}

---

Interface addition

The aircraft detail page will include these tabs:

Overview

Live Track

Flight History

Route Intelligence

Nearby Locations

Ownership

Equipment

Comparison

Under Route Intelligence, the page will show:

Orbit map

Route replay

Historical route matches

Closest property passes

Nearby infrastructure

Pattern classification

Equipment evidence

Confidence and limitations

Priority in the build plan

This becomes part of Phase 5, immediately after basic historical route reconstruction and saved geographic zones.

The first Route Intelligence release should support:

1. Detect repeated circles.

2. Calculate orbit center and radius.

3. Measure distance from a selected property.

4. Compare the current route with prior flights.

5. Identify nearby airports and infrastructure.

6. Generate a factual route-analysis report.